}

Guide 1. APT Project Definition

Capstone Course

- PART I

1. Personal Background

Below is a table you must complete with the requested information.

| Student name | Roberto Roman, Juan Pablo González, Diego Muñoz |
| --- | --- |
| National ID (RUT) | Diego Munoz: 21.197.879-1 Roberto Roman: 21.380.169-4 Juan Pablo Gonzalez: 21.163.055-8 |
| Program | Computer Engineering |
| Campus | Puente Alto |

2. APT Project Description

In the description you must briefly state the name of your APT project and the graduate-profile competencies you will apply. If your program has defined performance areas, also mention which performance areas the project is linked to.

| Project name | Maternal and child midwifery system. |
| --- | --- |
| Performance area(s) | Software Development and Architecture / Data Engineering / IT Project Management. |
| Competencies | The following key competencies from the graduate profile have been selected: - Build the architectural model of a systemic solution that supports business processes according to the organization's requirements and industry standards. - Build data models to support the organization's requirements according to a defined and time-scalable design. - Develop a software solution using techniques that allow the development and maintenance process to be systematized, ensuring the achievement of objectives. - Implement comprehensive systemic solutions to automate or optimize business processes according to the organization's needs. - Resolve systemic vulnerabilities to ensure that the software built meets the security standards required by the industry. |

3. APT Project Rationale

Below are various fields that you must complete with the requested information. This section seeks to have you describe your project in detail and justify its relevance and pertinence.

| Relevance of the APT project | The project addresses inefficiency and data loss in public health clinical care (CESFAM), specifically in the midwifery area. Currently, network outages and slow data entry of patient records interrupt the clinical workflow, affecting both midwifery professionals and patients in the maternal-child program. Implementing a system with offline support, quick templates, and a cloud architecture ensures operational continuity and modernizes public health, making it a contribution of high social and technological value. |
| --- | --- |
| APT Project Description | A web system divided into two layers will be developed: a clinical Main Application for managing waiting rooms, scheduling, and anamnesis with offline persistence capability; and a comprehensive administration Secondary Application (CRUDs and reporting). The goal is to speed up patient care, prevent record loss due to internet outages, and give the CESFAM autonomy in managing its staff and catalogs. |
| Relevance of the project to the graduate profile | Building this solution requires directly applying the competencies of a computer engineer: from modeling a robust relational database (PostgreSQL/SQLite) and creating a layered architecture (FastAPI and React), to implementing high cloud security standards (AWS Cognito) to protect sensitive medical data. |
| Relationship to professional interests | Developing this project allows applying and deepening advanced knowledge in Cloud infrastructure (AWS), REST API creation, and Full-Stack web development. It also consolidates skills in solving real problems, optimizing critical processes in a demanding environment such as healthcare, which is fundamental for professional development as software engineers. |
| Feasibility of developing the APT Project | The project is fully feasible within the 16-week timeframe. Facilitators: The team has direct access to certified midwifery professionals for the real-world gathering and validation of clinical workflows. In addition, AWS Free Tier layers and Open Source tools will be leveraged, keeping direct costs at $0. Difficulties: The main technical challenge is data synchronization from offline mode, which will be addressed early on during the initial stages of development and local testing. |

- PART II

4. Objectives

In this section you must define the general and specific objectives of the APT Project. It is important to clarify that objectives must be stated clearly, concisely, and without further explanation—that is, they must be self-explanatory. It is suggested that they be written using a verb in the infinitive, as this forces you to specify concrete actions.

| General objective | Design, build, and implement a comprehensive clinical-administrative web system under a layered architecture, aimed at optimizing the care workflow of the maternal-child program while ensuring operational continuity and data security. |
| --- | --- |
| Specific objectives | - Build a normalized relational database and a scalable, object-oriented RESTful API. - Develop a responsive clinical interface with local (offline) persistence capability and quick anamnesis templates. - Implement an autonomous administrative panel (Secondary App) with at least ten maintainers and dynamic reporting. - Integrate industry security standards (AWS Cognito) for access control and credential protection. |

5. Methodology

In the following section you must describe the methodology, specific to your discipline, that you will use to carry out the APT project described above, including the stages and working methods.

Description of the Methodology

The project will be approached using a Hybrid approach, combining the traditional phase structure for formal management and documentation (reflected in the Gantt Chart) with agile development practices for building the software. This allows coding and prototyping to begin early and iteratively, mitigating technical risks such as offline synchronization. - Team roles: Responsibilities have been strategically divided. Diego Muñoz takes on the role of Project Manager (PM) for management and control; Roberto Román acts as Programmer Analyst (APC) and is in charge of Quality and Testing (QA); and Juan Pablo González serves as Database Administrator (DBA) and Designer (DG).

6. Evidence

Below, describe the evidence that will be evaluated in the progress report and in the final report of your APT project. This evidence must be agreed upon with your instructor. Evidence is understood to mean the products developed during the project whose purpose is to show or document how the work has been carried out.

| Evidence Type (progress or final) | Evidence Name | Description | Justification |
| --- | --- | --- | --- |
| Progress | APT Project Definition | Document that defines the APT project to be carried out. | Define the project that will be worked on in this APT. |
| Progress | Charter (Acta de Constitución) | Initial document of the project phase that defines the project's scope/boundaries. | Understand the limits the project may have during its development. |
| Progress | SRS (ERS) | Document specifying the system requirements and the project proposal. | Present the proposal and requirement specifications of the project to be developed. |
| Progress | System Requirements | Document of the system's functional and non-functional requirements. | Understand the system requirements needed to build the solution. |
| Progress | Gantt Chart | Project schedule/timeline. | Organize the dates for carrying out the project's activities. |
| Progress | Extended Use Cases | Document describing the user's interactions with the system. | Present the user's interactions with the system. |
| Progress | Mockups | Graphic representation of the project, i.e., a mockup with all the project views. | Visually present how the project will look. |
| Progress | Architecture Document (DAS) | Document related to the software architecture that defines the project's quality requirements. | Define the system's quality requirements. |
| Progress | Business Process (TO-BE) | Business process with the improvements added. | Define how the business will operate once the improvement (system) is implemented. |
| Progress | Data Dictionary | Document that defines the terminology used in the project's development. | Translate technical terms for the end user. |
| Progress | APT Development | Second phase of the project definition. | Define the project development at an intermediate stage. |
| Progress | Database Model | Model indicating the interaction of the tables corresponding to the project's database. | Show the model that will be used in the project's database. |
| Progress | Database Table Creation | Tables necessary for building the database. | Necessary to create the database. |
| Progress | PL/SQL Queries | Queries necessary for the development of the project. | Necessary to invoke the tables correctly and optimally. |
| Progress | APT Final Report | Third phase of the project definition. | Deliver a report related to our APT. |
| Final | 100% System Development | Delivery of 100% of the system's development with all requirements completed. | Deliver the product to our client. |
| Final | Test Plan | Defines the execution of the system's quality tests and the type of tests to be performed, along with validation metrics. | Plan for carrying out the quality tests on the system. |
| Final | Change Control Matrix | Document that allows managing the changes made in the project. | Communicate the changes made. |
| Final | Scope Verification | Document presenting the requirements fulfilled by the project. | Communicate the requirements that have been met. |
| Final | User Manual | Document describing how to use the system. | Provide the user with a guide for using the system. |
| Final | Closing Report | Document that formally closes the product development process. | Provide closure to the development process. |
| Final | APT Presentation Document | Final phase and delivery of our APT document. | Present our APT. |

7. Work Plan

In the following table, define the planning of your APT Project as required.

| APT Project Work Plan |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Competency or competency units | Name of Activities/Tasks | Description of Activities/Tasks | Resources | Duration of the activity | Responsible party | Remarks |
| Build the architectural model of a systemic solution that supports business processes according to the organization's requirements and industry standards. | Planning, Analysis, and Design Phase | Drafting of the charter, requirements gathering, use case design, and definition of the web architecture. | PCs, Internet, modeling and prototyping tools. | Weeks 1 to 5 | Diego Muñoz (PM) | Prototype mockups are advanced in parallel with documentary analysis. |
| Build data models to support the organization's requirements according to a defined and time-scalable design. | Development Phase: Database | Creation of database table scripts and programming of PL/SQL routines/queries. | SQL engines (PostgreSQL/SQLite), DB tools. | Weeks 6 to 8 | Juan Pablo González (DBA) | The design must be normalized before connecting the backend APIs. |
| Build programs and routines of varying complexity to solve the organization's requirements, in line with market technologies and using good coding practices. | Development Phase: Business and Admin Module | Coding of the scheduling, anamnesis, local persistence (Clinical App), the 10 CRUD maintainers, and reporting module. | IDEs, React, FastAPI, Git, GitHub Desktop. | Weeks 8 to 11 | Roberto Román (APC) and Juan Pablo G. (DG) | This is the longest phase; use assistance tools to speed up the CRUDs. |
| Perform certification testing of both the products and the processes using best practices defined by the industry. | Testing and QA Phase | Implementation of the testing environment, execution of functional tests with users, and regression testing. | Testing environment, Test matrices. | Weeks 12 to 14 | Roberto Román (QA) | It is essential to thoroughly test the reconnection mechanism after internet outages. |
| Implement comprehensive systemic solutions to automate or optimize business processes according to the organization's needs. | Implementation and Closure Phase | Migration of the system to production, delivery of training, user manuals, and closure report. | Cloud server, support materials (PDFs). | Weeks 14 to 16 | Diego Muñoz (PM) | Coordinate with CESFAM professionals the final validation of the system in production. |

8. Gantt Chart

Gantt Chart link:

Gantt Chart.xlsx

En caso de que el Proyecto APT sea grupal, en esta columna deben indicar el nombre de los responsables de cada tarea o actividad. Esto posteriormente permitirá diferenciar la evaluación por cada integrante.